TEST STRATEGY DOCUMENT

Tricentis Demo Web Shop

System Under Test: https://demowebshop.tricentis.com/login

Prepared for: QA / Software Testing
Document Date: 02-Sep-2026
Version: 1.0

1. Document Overview

This Test Strategy defines the overall testing approach, scope, test levels, test types, environment, tools, responsibilities, risks, and entry/exit criteria for the Tricentis Demo Web Shop. The application is an e-commerce web application supporting customer registration, login, product discovery, shopping cart, wishlist, account/order functions and checkout-related workflows. The strategy is designed to provide risk-based coverage of business-critical customer journeys while supporting repeatable regression testing.

2. System Under Test and Scope

Primary application URL: https://demowebshop.tricentis.com/login

The login page provides returning-customer authentication using Email and Password, a Remember Me option, and a Forgot Password path. The surrounding application exposes product categories including Books, Computers, Electronics, Apparel & Shoes, Digital Downloads, Jewelry and Gift Cards, along with cart, wishlist, search, account, orders and address functionality.

In Scope

Registration and account creation

Login, logout, Remember Me and Forgot Password

Product navigation, search, filtering and product details

Shopping cart and wishlist

Checkout and order placement workflows

Customer account, addresses and order history

UI validation, usability, accessibility and responsive behavior

Cross-browser compatibility

Functional regression and end-to-end testing

Basic security validation and input validation

Performance checks for key customer journeys where feasible

Out of Scope / Constraints

Production financial transactions or use of real payment credentials

Destructive security testing against infrastructure

Third-party systems not exposed through the application workflow

High-volume production load generation without explicit authorization

3. Test Objectives

Business-flow confidence: Verify that critical e-commerce journeys work reliably from customer entry through shopping and checkout.

Functional correctness: Confirm that features meet expected business rules, validations, navigation behavior and error handling.

Regression protection: Detect defects introduced by changes to existing functionality before release.

Customer experience: Validate usability, responsive presentation, clear messages, navigation and accessibility-related behavior.

Compatibility: Confirm consistent behavior across supported browsers, operating systems and viewport sizes.

Security assurance: Identify common web-application weaknesses such as weak input validation, authentication/session issues and unsafe error handling.

Quality visibility: Provide traceable test evidence, defect classification, execution metrics and release recommendations.

4. Overall Testing Approach

Risk-based testing: prioritize authentication, product selection, cart, checkout and order/account workflows because failures directly affect customer experience and business outcomes.

Shift-left testing: review requirements, acceptance criteria and testability before execution; developers perform unit/component tests and QA begins test design early.

Layered testing: combine unit/component, integration, system/end-to-end, regression and user-acceptance testing rather than relying only on UI automation.

Manual + automation: use manual exploratory and usability testing for areas requiring human judgment, and automate stable, repeatable regression journeys.

Data-driven testing: maintain realistic fictitious users, valid/invalid credentials, boundary values, special characters and checkout data.

Continuous regression: execute a smoke suite on builds and a broader regression suite before release.

Defect lifecycle: log defects with reproducible steps, evidence, severity/priority, affected build and root-cause classification; retest fixes and run impact-based regression.

Traceability: map requirements/user journeys to scenarios, test cases, defects and execution results.

5. Testing Types

| Testing Type | Purpose |
| --- | --- |
| Functional Testing | Validate business rules and expected behavior of registration, login, search, product browsing, cart, wishlist, account and checkout. |
| Smoke Testing | Quickly verify that the build is stable enough for detailed testing. |
| Sanity Testing | Validate targeted changes and their immediate impact before broader regression. |
| Regression Testing | Ensure existing functionality remains stable after fixes, enhancements or configuration changes. |
| Integration Testing | Validate interactions among UI, application services, data persistence and checkout-related components. |
| System / End-to-End Testing | Validate complete customer journeys across multiple modules. |
| Usability / UX Testing | Assess navigation clarity, messages, consistency, form behavior and ease of completing common tasks. |
| Accessibility Testing | Check keyboard navigation, labels, focus order, contrast and basic WCAG-oriented behavior. |
| Compatibility / Cross-Browser Testing | Validate supported versions of Chrome, Edge and Firefox and responsive layouts. |
| Performance Testing | Baseline page response and key journey behavior; perform controlled load/stress testing only in an authorized environment. |
| Security Testing | Validate authentication, authorization boundaries, session behavior, input handling, password handling and common web-security controls. |
| Exploratory Testing | Use risk-focused unscripted sessions to uncover workflow, usability and integration defects. |
| Data Validation | Verify persistence and correctness of customer, cart, address and order information. |
| User Acceptance Testing | Confirm that the application satisfies business/customer acceptance criteria. |

6. Test Design and Coverage Strategy

Equivalence Partitioning for valid/invalid emails, passwords, quantities and form inputs.

Boundary Value Analysis for field lengths, quantities, password rules and other limits.

Decision tables for authentication, checkout and conditional business rules.

State-transition testing for login/session/cart/order states.

Pairwise testing for browser, OS, viewport and selected configuration combinations.

Negative testing for invalid credentials, missing mandatory fields, malformed inputs and unavailable/invalid states.

End-to-end scenarios for browse → product → cart → checkout → confirmation and login → account/order flows.

Exploratory charters for usability, navigation, data persistence and unexpected workflow combinations.

7. Tools & Testing Environment

| Area | Strategy |
| --- | --- |
| Application | Tricentis Demo Web Shop; QA/test execution against the public demo environment. |
| Browsers | Google Chrome, Microsoft Edge and Mozilla Firefox; use current supported versions during execution. |
| Automation | Selenium WebDriver with Java; TestNG/JUnit; Page Object Model for maintainable UI automation. |
| Build / Dependency | Maven for dependency management and repeatable test execution. |
| Test Management | qTest, Jira/Xray, TestRail or an equivalent approved test-management system. |
| Defect Tracking | Jira or equivalent defect tracker with severity, priority, evidence and traceability. |
| Reporting | ExtentReports or Allure for automated execution reporting; consolidated QA summary for release decisions. |
| CI/CD | Jenkins or GitHub Actions where pipeline execution is available. |
| Test Data | Fictitious email addresses, customer profiles, addresses, product selections and payment test data only. |
| Environment | QA/test browser profiles, stable network connection, clean browser state where required, and controlled test accounts. |

8. Roles & Responsibilities

| Role | Responsibilities / Ownership |
| --- | --- |
| QA/Test Lead | Owns strategy, scope, risk-based prioritization, test planning, reporting, quality gates and release recommendation. |
| QA Engineers | Design and execute test cases, exploratory sessions, regression, compatibility and accessibility checks; log and retest defects. |
| Automation Engineer | Develops and maintains stable automated regression suites, test data utilities, reporting and CI integration. |
| Developers | Perform unit/component testing, support root-cause analysis, fix defects, provide technical information and participate in reviews. |
| Business/Product Owner | Defines acceptance criteria, business priorities and UAT expectations; approves business readiness. |
| Project Manager | Coordinates schedule, resources, dependencies, risks, communication and release decisions. |
| DevOps/Environment Support | Maintains CI pipelines, test environments, configuration, access and environment stability. |
| All Team Members | Follow defect triage, evidence, traceability, change-control and quality reporting practices. |

9. Risk Management

Testing risks will be identified during planning and continuously reviewed during execution. Each risk will be assessed using likelihood and impact, assigned an owner, given a mitigation/contingency action and tracked to closure.

| Risk | Likelihood | Impact | Mitigation / Contingency |
| --- | --- | --- | --- |
| Authentication failure | High | High | Prioritize login/registration regression; verify error handling and session behavior. |
| Checkout/order failure | High | High | Maintain critical end-to-end scenarios and execute them in every release candidate. |
| Public demo environment instability | High | Medium | Record environment outages separately; retry after stability is restored and avoid misclassifying infrastructure failures as application defects. |
| Test data contamination | Medium | Medium | Use unique fictitious accounts and controlled data reset/cleanup. |
| Browser incompatibility | Medium | High | Execute a defined cross-browser matrix and automate core journeys across major browsers. |
| Automation instability | Medium | Medium | Use robust locators, explicit waits, isolated data and Page Object Model; classify automation defects separately. |
| Security defect | Low/Medium | High | Run approved security checks and escalate high-impact findings immediately. |
| Performance degradation | Medium | High | Capture baseline timings and compare against agreed thresholds; use authorized load environments. |
| Requirement ambiguity | Medium | Medium | Clarify acceptance criteria before final test design and record assumptions. |

10. Entry Criteria

Approved requirements/user stories and acceptance criteria are available.

Build/deployment is available in the intended QA environment.

Critical test data and test accounts are available and valid.

Application is accessible and basic smoke checks can be initiated.

Test environment, browsers and required tools are configured.

Test cases/scenarios for the planned cycle are reviewed and prioritized.

Known blocking environment issues are resolved or formally accepted.

11. Exit Criteria

100% of planned critical/high-priority test cases executed, unless formally waived.

All critical blockers are resolved or explicitly accepted by the authorized stakeholders.

No open Critical defects and no unaccepted High-severity defects affecting critical customer journeys.

Regression suite completed with results reviewed and failures triaged.

All failed tests have a documented disposition: application defect, automation defect, test-data issue, environment/infrastructure issue, network/API issue, configuration issue, or other approved classification.

Defect retesting and required impact-based regression are complete.

Test execution report, defect summary, risk status and coverage metrics are published.

Business/Product Owner and QA Lead agree on release readiness or documented residual risk.

12. Quality Metrics & Reporting

| Metric | Definition |
| --- | --- |
| Execution coverage | Executed test cases / planned test cases × 100 |
| Pass rate | Passed / executed × 100 |
| Defect density | Defects relative to tested scope or agreed size metric |
| Defect severity distribution | Count and trend of Critical/High/Medium/Low defects |
| Defect leakage | Defects discovered after the intended test phase/release |
| Automation coverage | Automated regression cases / eligible regression cases × 100 |
| Requirements coverage | Requirements mapped to at least one test case / total testable requirements × 100 |
| Blocked rate | Blocked test cases / planned test cases × 100 |

13. Defect Management Strategy

Every defect must include title, environment, preconditions, steps, expected result, actual result, severity, priority, evidence and reproducibility.

Defects are triaged daily during active testing or at an agreed cadence.

Severity represents technical/business impact; priority represents urgency for resolution.

Duplicate, not-a-bug, deferred and environment-related findings must have supporting rationale.

Fixed defects require retesting followed by regression of affected and dependent functionality.

Root-cause analysis should distinguish application defects from automation, test-data, environment/infrastructure, network/API and configuration issues.

14. Automation Strategy

Automate stable, repeatable and business-critical regression paths first: login, navigation, product search, cart and core checkout flows.

Use Selenium WebDriver with Java and TestNG/JUnit, organized with Page Object Model.

Keep test data externalized and create isolated test accounts where possible.

Run smoke automation on each eligible build and broader regression in scheduled/pre-release pipelines.

Capture screenshots, logs and execution reports for failures.

Review flaky tests regularly; do not allow persistent automation failures to mask application failures.

15. Release Quality Gate

Release readiness will be determined from functional coverage, critical-path results, defect severity, regression status, environment stability, residual risks and business acceptance. A high pass rate alone is not sufficient for release if a critical customer journey is blocked or a high-impact defect remains unresolved.

16. Assumptions and Constraints

The Demo Web Shop is a publicly accessible demonstration environment and may change independently of this test cycle.

No real customer or payment information will be used.

Performance and security testing will remain controlled and authorized to avoid disrupting the shared demo environment.

Actual browser/version support and response-time thresholds should be finalized by the project stakeholders before formal sign-off.

Environment outages and transient external failures will be tracked separately from application defects.

17. Approval

| Role | Name | Approval / Date |
| --- | --- | --- |
| QA/Test Lead |  |  |
| Project Manager |  |  |
| Product Owner |  |  |

End of Test Strategy